Vendor Selection Process Framework

| Deliverable/Work Product | Timeframe |
| --- | --- |
| - Develop Idealized Workflows (High level process objectives) | Weeks 1-2 |
| - Determine existing constraints (process and technical) |  |
| - Determine overall business requirements | Weeks 2-3 |
| - Timeframes - Day to day usage |  |
| - Long-term growth |  |
| - Administrative functionality |  |
| - Reports, archiving, notifications, etc. |  |
| - Roles |  |
| - Staffing Requirements |  |
| - Determine scope of analysis (what solutions are under review, which sites, any regulatory, financial, expertise, or process concerns, etc) – RFPs Sent, Hands On eval scheduled | Weeks 3-4 |
| - Prioritization of requirements (necessary items, nice to haves, unused functionality) |  |
| - Development of potential solution scenarios | Weeks 5-6 |
| - Suitability to above requirements |  |
| - Architectures |  |
| - Costs |  |
| - Ongoing Operational requirements |  |
| - Staff/expertise |  |
| - Running costs |  |
| - Maintenance |  |
| - Integrations with existing systems |  |
| - Regulatory/Business impacts (primary and ancillary) |  |
| - Vendor health/strategic directions |  |
| - Etc… |  |
| - Evaluation of solutions (RFPs, Hand’s on testing, Market Rsch, Demo’s, etc. as necessary.) | Weeks 6-10 |
| - Review of evaluations and decisions | Week 10 |
| - Detailed Implementation plans. | Weeks 11-12 |